To:

M+M Arquitectos

Carrer de Balmes 200

08006 Barcelona, Spain

Att.:

Laura Martin

Carlos Vega

Offer N:			042

End client:			Garcia Family (private)

Carrer Major 18, 08870 Sitges

Site:				Sitges 042

Date:				22 May 2026

Offer drafted by:		Javier Soler

javier@maderapro.example

+34 600 000 000

SUBJECT: Supply and on-site assembly of a wooden-structure villa

With reference to your kind request, please find below our best offer for the design, supply and on-site assembly of the works described hereunder.

1. GENERAL INFORMATION

1.1 Dimensional characteristics

| Description | m2 (*) | Coeff | m2 commercial | Slab check m2 |
| --- | --- | --- | --- | --- |
| Ground floor (P0) - habitable | 115 | 100% | 115 |  |
| First floor (P1) - habitable | 110 | 100% | 110 | 110 |
| First floor (P1) - terrace | 30 | 30% | 9 | 30 |
| Attic (P2) - technical | 15 | 100% | 15 | 15 |
| Roof | 150 | 0% | 0 | 150 |

(*) Areas measured from the architectural drawings supplied by the client.

Scope of intervention: from ground floor (P0) to attic (P2).

1.2 Structural design of the wooden structures

Structural calculation according to Limit State Design (ULS and SLS)

Construction drawings and connection details

1.3 Normative reference (by priority)

Eurocode 5 - EN 1995-1-1 (design of timber structures)

Eurocode 1 - EN 1991 (actions on structures)

EN 14080:2013 - Requirements for glued laminated timber

Local Catalan building regulations (CTE - Codigo Tecnico de la Edificacion)

1.4 Loads considered for the preliminary design

The structures covered by this proposal are designed using the following values:

| Permanent non-structural load (excluding self-weight of the wooden structure) - Intermediate slab - Roof slab | 3.50 kN/m2 1.00 kN/m2 1.50 kN/m2 |
| --- | --- |
| Live load applied to slabs - Intermediate slabs (residential) - Terraces | 2.00 kN/m2 4.00 kN/m2 |
| Snow load on the ground (coastal Catalonia, Sitges area, ~50 m a.s.l.) | 0.40 kN/m2 |

The Client accepts these values and undertakes to ensure they are respected in the construction and operation of the work, promptly communicating any proposed variation and/or non-conformity.

MaderaPro SL will not be liable for uses or building typologies different from those for which the work was originally requested.

1.5 Documentation received

For the preparation of this offer the following documents received from the client have been used:

Architectural floor plans (ground, first floor, attic) - PDF, May 2026

Site sections and elevations - PDF, May 2026

Project notes from the call of 19 May 2026

SCOPE OF SUPPLY

SOLUTION 1 - SHELL ONLY (Structure)

STRUCTURE

External walls

Supply and assembly of load-bearing perimeter walls made of X-lam / CLT panels, cross-laminated boards, board strength class C24, non-visible quality, untreated, 5 layers, total thickness 140 mm.

Internal load-bearing walls

Supply and assembly of internal load-bearing walls made of X-lam / CLT panels, cross-laminated boards, board strength class C24, non-visible quality, untreated, 5 layers, total thickness 100 mm.

Intermediate slab

Supply and assembly of intermediate slab composed of:

X-lam / CLT cross-laminated panels, board strength class C24, non-visible quality, untreated, 5 and 7 layers

Self-adhesive temporary waterproofing membrane on the entire slab, including the external terrace

Roof slab

Supply and assembly of pitched roof slab composed of:

X-lam / CLT cross-laminated panels, board strength class C24, non-visible quality, untreated, 5 and 7 layers

Self-adhesive temporary waterproofing membrane

Roof parapet (veletta)

Roof containment parapet made with X-lam panels, projecting 15 cm above the external edge of the roof finish, for insulation containment.

Terrace parapets

Solid terrace parapets made with X-lam panels, 100 mm thick, 3 layers.

Staircase and lift shaft

Staircase and lift shaft in reinforced concrete - by the client (excluded from this offer).

Steel carpentry structural elements

Supply and assembly of steel carpentry for fixing the structure, composed of:

Steel beams made of standard commercial profiles, hot-dip galvanised, to support the intermediate slab

Plates and angle brackets for fixing walls and slabs

Plates for fixing the roof beams

Various screws and bolts

Miscellaneous

Vapour barrier at the base of the ground-floor perimeter walls, fixed to the rough internal floor and folded up onto the timber wall

Anti-noise strips between slabs and walls for damping vibration transmission

Internal tapings and sealings for the air-tightness of the building envelope

Steel base flashing (root) for protection of the walls at the ground connection

PROJECT MANAGEMENT AND SITE COORDINATION

Engineering

Executive design by our technical office, including:

Structural calculation and 3D modelling

Calculation report

Construction drawings for prefabrication

Assembly drawings of the structures

Details of the main nodes (wall-to-ground, wall-window-envelope, roof insulation to facade)

Site coordination

Site management through a dedicated project manager who will coordinate our scope of work and interface with the site supervisor and the architects.

TOTAL SOLUTION 1		EUR 295,000.00 + VAT

SOLUTION 2 - ADVANCED SHELL (Structure + Envelope + Windows)

In addition to what is supplied in Solution 1, the following items are offered:

EXTERNAL WALL FINISH

External insulation

External insulation of the perimeter walls composed of (from inside to outside):

Wood-fibre insulation panels, 200 mm thick

Ventilated facade structure with battens and counter-battens

Larch cladding boards, vertical orientation, natural finish

Terrace soffit cladding

Soffit cladding composed of:

XPS plaster-carrier panel, 20-40 mm thick

Skim coat with reinforcement mesh and coloured silicone final render

Parapet cladding

Cladding on both sides of the parapets composed of:

XPS plaster-carrier panel, 20-40 mm thick

Skim coat with reinforcement mesh and coloured silicone final render

ROOF PACKAGE AND METAL FLASHINGS

Pitched roof package

External insulation of the pitched roof composed of (from inside to outside):

Vapour barrier, taped and sealed

Wood-fibre insulation, 240 mm thick

Ventilation gap, battens and counter-battens

Ceramic tile final finish on a continuous waterproofing membrane

Metal flashings

Various pre-painted aluminium flashings composed of:

Flashing above the roof parapet

Flashings for the terrace parapets

Downpipes to ground including elbows and fixing brackets

Terrace waterproofing

Terrace waterproofing composed of:

Spruce battens for slope formation with wood-fibre insulation interposed where heated rooms are below

OSB panel 22 mm for laying the waterproofing membrane

Synthetic TPO/PVC waterproofing membrane

Note: terrace floor finish excluded.

WINDOWS AND EXTERNAL OPENINGS

External windows

External windows in aluminium-clad timber, triple glazing, double cavity, with the following indicative characteristics:

Ug indicative: 0.6 W/m2K

Glass stratigraphy (indicative): 4-4 - 14 Argon - 4 - 14 Argon - 4-4

Average unit size: 1.4 x 2.2 m. Total quantity: 14 units, ~43 m2 of opening area.

External shutters (manual)

External orientable louvre shutter system, aluminium S-profile, colour to be selected from the supplier swatch, manual operation. Electrical connections excluded.

Entrance door

Entrance door on the stair side, glazed aluminium, colour to be selected from the swatch.

Sills and thresholds

Aluminium sills and thresholds, RAL colour to be selected from the swatch.

MISCELLANEOUS SITE ITEMS

Scaffolding

Facade scaffolding, assembled to current regulations, planned for 3 months.

Should the site duration extend beyond this period for reasons not attributable to MaderaPro SL, monthly rental costs of EUR/m2 3.00 will be invoiced separately.

Site crane

Rental of self-erecting site crane, including transport, assembly and disassembly, planned for 3 months, including the operator with valid licence.

Should the site duration extend beyond this period for reasons not attributable to MaderaPro SL, monthly rental costs of EUR 2,200.00 will be invoiced separately. Any ancillary building works required to position the crane are excluded.

TOTAL SOLUTION 2		EUR 585,000.00 + VAT

SOLUTION 3 - ADVANCED SHELL + INTERNAL PLASTERBOARD

In addition to what is supplied in Solution 2, the following items are offered:

INTERNAL PLASTERBOARD

Counter-walls

Counter-walls applied to the X-lam walls, composed of steel or timber studs 50 mm thick, with mineral wool insulation interposed and a double plasterboard layer 12.5 + 12.5 mm. Includes joint sealing, skim coat and finishing - ready for painting.

Internal partitions

Internal non-load-bearing partitions made of steel or timber studs 75 mm thick, with mineral wool insulation interposed and a double plasterboard layer 12.5 + 12.5 mm on both sides. Includes joint sealing, skim coat and finishing - ready for painting.

Suspended ceilings

Suspended ceiling fixed to the slab, composed of a steel or timber structure 50 mm thick and a single plasterboard panel 12.5 mm. Includes joint sealing, skim coat and finishing - ready for painting.

TOTAL SOLUTION 3		EUR 695,000.00 + VAT

ITEMS INCLUDED IN THE OFFER

Specialised workforce, including salary and social-security contributions according to national collective agreements

Two-year postuma insurance covering 10% of the value of the works, in line with European standard practice

Catering service for the workers

Transfer of the workers to the site

Cleaning of the work areas (waste disposal at landfill excluded)

Transport of materials to site (unloading and trans-shipments excluded, road accessible to articulated truck assumed)

For Solutions 2 and 3 only:

Site crane for the handling of the prefabricated elements, including operator

Scaffolding compliant with regulations, required for the assembly

Crane operator with valid national licence

EXCLUSIONS

Site installation and temporary works

Excavation and demolition works

Concrete works (basement, lift shaft, staircase, external works)

Stair-shaft finish

Mechanical, electrical, plumbing and photovoltaic systems

Plaster works (internal and external)

Internal screeds

Internal and external floor finishes

Internal finishes (paint, decorative works)

Carpentry and joinery works

Site assistance to the MEP contractors (strongly recommended to guarantee air- and wind-tightness when systems penetrate the envelope) - quoted separately if required

External landscaping

Anything not explicitly described in this offer

OTHER OBLIGATIONS OF THE CLIENT

Building permit, of which the client is the guarantor

Architectural design and related administrative procedures

Any counter-plates to be embedded in concrete pours

Reinforced concrete kerb / curb for the wooden structure to rest on, including any levelling with non-shrink mortar

Internal accessibility to the work area, free from obstacles for workers and articulated trucks

Supply of all temporary safety works as per the safety plan prepared by the client

Electrical and water supply at the workplace

Provision of a storage area for materials, vehicles and equipment

Stand-by hours for causes not attributable to us

Site assistance for building trades

Design of concrete structures

Disposal of site residues

Any fees for occupation of public land

Any trans-shipments if necessary

Anything not explicitly listed in the previous pages or under "Items included in the offer"

POSSIBLE HOURLY-RATE WORK

Hourly cost for time-and-material work				EUR/h 75.00 + VAT

WARNINGS

WARNINGS ON THE CHARACTERISTICS OF TIMBER MATERIAL

For those who are not familiar with glulam and solid timber: cracks may form on main and secondary beams (more visible in solid wood), as well as torsions within natural tolerances. Tongue-and-groove boarding and panelling may undergo small movements and/or shrinkage, more visible if boards wider than the standard ~15 cm are chosen. Such deformations or shrinkage do not affect the structural performance of the elements.

Nominal thicknesses of planed material refer to the rough-sawn section as is common practice in our sector. Finished thicknesses are typically 3-4 mm (+/- 1 mm) less than the rough sections for single-side planing, and 6-8 mm less for both-side planing.

Colour variations: timber and boards treated with the same impregnating stain may show tonal differences from the sample and between each other. The absorption depends on the wood-fibre quality and on the specific batch.

DELIVERY TIME AND SCHEDULE

Indicative timing:

Engineering: 6 weeks from the receipt of the priced executive architectural design

Site start: 6 weeks from the client/site supervisor signing the construction drawings produced by MaderaPro SL

On-site assembly of our works:

Solution 1 - approx. 6 weeks, subject to unforeseen events or site interruptions

Solution 2 - approx. 12 weeks

Solution 3 - to be agreed depending on the MEP contractors of the client

PAYMENTS

Payments under this supply will be made in the following steps:

30% on order confirmation

15% on signature of the executive construction drawings

30% on delivery of the material to site

25% balance against monthly progress reports

Payment terms: bank transfer on sight of the invoice.

DEPOSIT

This order confirmation becomes effective from the date on which the agreed deposit is received.

REVISIONS AND VALIDITY OF THE OFFER

In case of design variations (typological, dimensional, or of any other kind) to the works included in the offer, a revision of the offer will be issued with the same characteristics as above.

This offer is valid for 30 days from the date of issue. After this period MaderaPro SL reserves the right to revise the prices above.

Remaining at your full disposal, we look forward to your kind reply.

Place and date

--------------------------------------------------

FOR ACCEPTANCE - THE CLIENT					FOR MADERAPRO SL

--------------------------------------------------				--------------------------------------------------